| BA Guild Business Architecture Development Group |  |  |  |
| --- | --- | --- | --- |
| 11.27.2014 |  | Bi-Weekly Meeting |  |
| Attendees | Stephen Marshall, William Ulrich, Daniel St George, Alex Randell, Chris Payne, Alain Picard |  |  |
| Apologies | Cheryl Timko, Whynde Kuehn, Ruth Nelson |  |  |

| Agenda Item 1: Organization/Capability/Value/Information Mapping Progress Update |  |  |
| --- | --- | --- |
| - Capability Map (Chris): Completing L3 capabilities and definitions, and will send to Bill for validation at the end of the week. - Value Map (Daniel): Alain has resolved the tool issues and uploaded the first version of the Value Map. |  |  |
| Action Items | Person Responsible | Deadline |
| - Review version 3 of draft Capabilities document from Chris | Bill Ulrich | 4 December |
| Agenda Item 2: Information Mapping |  |  |
| - Bill proposed the following process to begin developing the Information Map: - Starting with the Level 1/2 Capability Map, identify and extract all the “business concepts”: physical business objects and actors. - Identify and document the parent/child relationships between a capability and the business concept/object. - Look for any “matching” type of capabilities, e.g. Stakeholder Matching. Consider what types of business connections need to exist to support such a capability. - Develop the definitions for each business concept/object. These should, in most cases, be extracted from the Capability definitions (by stripping off “the ability to...”). - Add “type” definitions for each stakeholder group. - Cross-reference each business concept/object back to the Capability Map and the Value Map: a business object might highlight a gap in those maps. - Validate with SMEs, in this case Whynde, Bill, Bob (for Marketing), Kathy Ulrich and John Machiski (Treasurer). |  |  |
| Action Items | Person Responsible | Deadline |
| - Check and confirm the Information Mapping process | Bill Ulrich | 4 December |

| Action Item Status |  |  |  |
| --- | --- | --- | --- |
| Action Items | Person Responsible | Deadline | Status |
| - Update charter with target dates/milestones and integration points with other workgroups | Stephen Marshall | 9 July | Closed |
| - Develop high-level project timeline and assign leads | Stephen Marshall | 9 July | Closed |
| - Alain to walk through the installation process and answer questions about the program on the next call (9/10 July) | Alain Picard | 9 July | Closed |
| - Update the Organization Map based on the most current understanding of the groups and functions. | Bill Ulrich | 22 July | Closed |
| - Upload the updated model to the group folder once the Organization Map is complete. | Bill Ulrich | 23 July | Closed |
| - Update the Organization Map to include attributes for Committees. | Cheryl Timko | 13 August | Closed |
| - Check with SMEs how Members should be treated/shown on the Organization Map (if at all), or if they are the equivalent of Customers. | Cheryl Timko | 13 August | Closed |
| - Draft Capability Map. | Chris Payne | 13 August | Closed |
| - Draft Value Stream Map. | Daniel St George | 13 August | Closed |
| - Test the importation of Value Stream data from Excel. | Alain Picard | 21 August | Closed |
| - Establish a governance structure for managing the team’s .ba files once V2 is released. | Stephen Marshall | 28 August | Closed |
| - Ensure each draft or final map is posted to the Community. | All | N/A | Open |
| - Discuss the development of a Guild Business Model with the Business Model Team (Steve DuPont). | Stephen Marshall | 8 October | Open |
| - Review the draft Value Stream Map and provide feedback to Daniel. | Bill/Whynde | 8 October | Closed |
| - Set up a meeting with relevant stakeholders to develop a first draft/outline of the Information Map. | Jeff Wallk | 15 October | Open |
| - Contact Jeff to figure out how to kick off the Information Mapping work effort. | Alex Randell | 18 November | Closed |

Next Meeting: 11/12 December