### Agenda:

- Logistics (call time, collateral mgmt., communications)

- Goals & Objectives (define the WHAT)

- Success Criteria (align with the WHY)

- Scope, Roadmap, Milestones (determine WHEN we'll delivery the WHAT)

- Actions Required

### Minutes:

- We agreed to conduct meetings each Friday for the next 2 months towards the April 30 due date.  We will alternate between detailed (deep dives) and general (milestone checkpoints) for each meeting.

- We agreed to maintain our work in progress (WIP) documents in a google docs folder

- Not sure if we agreed on what “tool” to use for building / maintaining the data model. I have a copy of ER/Win, MySQL Workbench, and some other tools. Need everyone’s thoughts on which one works.

- We will leverage the guidelines laid out by Bill Ulrich to provide us with the goals & objectives.

- The success criteria is setup along 3 pillars:

  - achieve alignment across all Business Architects (and other areas of architecture) by defining a conceptual model (ref. model)

  - align with the BA artifacts & concepts as much as possible (and identify gaps, clarify impact, and benefit of departure)

  - adhere to good modeling standards

- We agreed to use an evolutionary approach for defining the metamodel. Several folks offered to provide some sample artifacts and/or individual’s IP, all of which we’ll need to reference.

- We agreed on a bottom up approach, first gathering terms and definitions which we will later assemble into categories via an affinity analysis

- Given the timelines, we agreed that we will first focus on publishing the conceptual model (ref model) for th April 30th timeline. However, we will simultaneously draft a logical model (metamodel) that will carry forward beyond this initial segment of work.

### Actions Required:

- Neal - Check with OMG’s BA working group to see if we can access their work as a jumpstart. Check with Jim Ryan to see if they can share their earlier work as well.

- Jeff – setup google docs environment

- Jeff – setup initial set of docs

- Neal – (see 2 earlier items)

- Simon – team profiles & backgrounds (domain exp.)

- Jeff – minutes to team & setup future meetings

- All – populate the artifacts in Google Docs

- Eric – Act as liaison btwn this team and White Paper (Requirements)

- Neal – Act as liaison with the Process Team