- SETDB Project Team Meeting Notes

Est. February 20, 2025

Notes from the SETDB Team Meetings and SETDB Development Meetings

Links to shared files:

SETDB Taxonomy Document

SETDB Categories to Process Mapping File for implementing the Mapping in the SETDB

Information Management Operational Procedure for Rep Users

INCOSE_MBSE_DE_Integration_Proposal.docx Up-to-date proposal development for D_MBSE-IF

16 Jan 2026 Meeting with NICO

- John is migrating the content of the SETDB “file system” on the new INCOSE Connect

- https://incose.atlassian.net/browse/SETDB-1511 Nico tested, seems to work, the issue is more that nobody is using it -> Actually, seems like there is an issue with some entries not being logged, Nico to investigate, see ticket comments – fixed, pointing to the wrong data file.

- https://incose.atlassian.net/browse/SETDB-1499 See last comment regarding V&V -> Seems to be fixed but issue found on highligting, see ticket

- https://incose.atlassian.net/browse/SETDB-1496 - Stephane and John to check the AI results -> TODO (John started)

- John to raise a ticket about selecting date range for statistics (Robert request) - get on it John!

9 Jan 2026 Meeting with NICO

- https://incose.atlassian.net/browse/SETDB-1511 Nico tested, seems to work, the issue is more that nobody is using it -> Actually, seems like there is an issue with some entries not being logged, Nico to investigate, see ticket comments

- https://incose.atlassian.net/browse/SETDB-1499 See last comment regarding V&V -> Seems to be fixed but issue found on highlinting, see ticket

- https://incose.atlassian.net/browse/SETDB-1496 - Stephane and John to check the AI results -> TODO (John started)

- John to raise a ticket about selecting date range for statistics (Robert request)

18 December Meeting with NICO

- Alex moving to events organization, Christian is taking over the services part, contact him if needed.

- https://incose.atlassian.net/browse/SETDB-1511 Nico tested, seems to work, the issue is more that nobody is using it

- https://incose.atlassian.net/browse/SETDB-1499 See last comment regarding V&V

- https://incose.atlassian.net/browse/SETDB-1496 - Stephane and John to check the AI results -> TODO (John started)

12 December Meeting with NICO

- https://incose.atlassian.net/browse/SETDB-1499 Categories UI errors: Fixed – needs verification – John to test and contact user – missing the case for top level categories -> Fixed, John to finalize the testing -> odd behavior on the “Organizational Change Management (OCM)” category that give a high number (233) of tool results for a rare category

  - JN- Tested OCM it is good to go, but Item 1, V&V and V&V-other searches showing inconsistencies. 12/14/2025

- https://incose.atlassian.net/browse/SETDB-1503 - Text updated by Nico to mention the 50 results limit – John to validate and contact user – waiting for response from PPI about changing this limit.

- John Validated and will contact user this week. 12/12/25 -> Done, got a thank you response

- https://incose.atlassian.net/browse/SETDB-1496 - Stephane and Nico to check the AI results -> TODO

- https://incose.atlassian.net/browse/SETDB-1510 see comment on ticket (advanced search to be modified)

28 November Meeting with NICO

- https://incose.atlassian.net/browse/SETDB-1501 (Word attachment to contact form) : Fixed in both environments – verified 12/12/25

- https://incose.atlassian.net/browse/SETDB-1499 Categories UI errors: Fixed – needs verification – John to test and contact user

- https://incose.atlassian.net/browse/SETDB-1503 - Text updated by Nico to mention the 50 results limit – John to validate and contact user – waiting for response from PPI about changing this limit.

- John Validated and will contact user this week. 12/12/25

- https://incose.atlassian.net/browse/SETDB-1496 - Stephane and Nico to check the AI results

- John did a demo of the SETDB to the senior leadership and executive directors of INCOSE on Tuesday – good discussion

14 November Meeting with NICO

JN: [SETDB-1499] Exploring Categories UIF Error - Jira

JN: [SETDB-1500] Multiple Category Criteria Search Error - Jira

->	Bug found and fixed -> JN to review DONE

JN: [SETDB-1501] Contact Form did not transmit an attached Word File - Jira

-> Nico added Word as a valid extension as well as an error message if a non authorized extension is used -> JN reviewed in DEV, files transmitted and could be opened from NICO’s Test.  Works in DEV and LIVE

JN: [SETDB-1502] Search by Multiple Categories and AND gives wrong answer - Jira

-> Probably a duplicate of 1500, to re-test once fixed -> JN to review DONE

JN: [SETDB-1503] Some Categories Do not have an Export to CSV option when filtered - Jira

-> CSV export is limited to search results that give less than 50 results – Nico to add a gray button and a message on mouse hover “csv download only available for less than 50 results” -> TODO Nico (Not done yet)

-> John to check with Robert and Francois to validate if we want to increase the number of tools you can do the csv download with. A typical search for MBSE tools results in over 200 responses, others in the 75 to 120 responses. -> TODO JN

Alternative is to tell users to examine the results and export tools of interest, or refine their search to reduce the responses.

- Nico to finalize the AI test + tickets next week (11/10 to 11/15) -> Nico to launch an export for 20 tools and to update the ticket with the result -> JN and SL to review the results

Team Meeting November 13, 2025

- Review the Tickets Outstanding (See 07 November Notes)

- Discuss limits on CSV Exports for responses to searches

- Many tools updated, many more to go, added several new tools in the past week as well. Most AI related new products or additional ones to existing tool vendor product offerings.

- Discussion on searches that have upper and lower case entries, Nallon to create a ticket to ensure the keyword search is not case sensitive.

- The SETDB Team needs to be proactive in contacting vendors to take over their product management in the STEDB.

07 November  Meeting with NICO

JN: [SETDB-1498] RepUser UIF Error - Jira not too serious, will keep an eye on it. This has not repeated for me since that day. I will close the ticket. (done)

JN: [SETDB-1499] Exploring Categories UIF Error - Jira

Nico to fix the Category button so that it lists all the tools that have leaf categories

JN: [SETDB-1500] Multiple Category Criteria Search Error - Jira

-> Reproduced, Nico to look into it

JN: [SETDB-1501] Contact Form did not transmit an attached Word File - Jira

-> Nico to limit the types of files. Nico to add word files and change the page so that the list of authorized files is explicitly stated.

JN: [SETDB-1502] Search by Multiple Categories and AND gives wrong answer - Jira

-> Probably a duplicate of 1500, to re-test once fixed

JN: [SETDB-1503] Some Categories Do not have an Export to CSV option when filtered - Jira

-> CSV export is limited to search results that give less than 50 results – Nico to add a gray button and a message on mouse hover “csv download only available for less than 50 results”

-> John to check with Robert and Francois to validate if we want to increase the number of tools you can do the csv download with. A typical search for MBSE tools results in over 200 responses, others in the 75 to 120 responses.

Alternative is to tell users to examine the results and export tools of interes, or refine their search to reduce the responses.

- Nico to finalize the AI test + tickets next week (11/10 to 11/15)

16 October 2025 Team Meeting

JN: Analyzing the inputs from Dr. Karen Holness (Florida Institute of Technology) regarding her findings while searching for tools in 4 categories. (Done)

- Five Jira Tickets have been generated so far. They appear to be UIF update issues such as “No Tools for the Category” box response when there are many tools in the category.

- Export to CSV command button missing on several categories when a search is completed. The Command Button should be available on the last page of the response.

- Searching by multiple categories and using the AND feature results in a wrong answer.

JN: Found the Contact Form does not transmit an attached Word file but does transmit graphics files.

JN: E-mail updating the INCOSE Standards activities, thinking went out to the team for comments.

10 October 2025 Meeting with Nico

- Nico did not have time to finalize the AI test – will do in 2 to 3 weeks – Nico is not available for the next 2 meetings

- John sent emails about standards

03 October 2025 Meeting with Nico

JN: [SETDB-1498] RepUser UIF Error - Jira not too serious, will keep an eye on it.

JN: Discussion on the impact of INCOSE becoming a more standard oriented organization and how this may impact standards and categories in the SETDB. Should we create categories like Digital Engineering, Digital Threads... -> John to write an email to involve PPI

Nico: made a test with 20 products with AI – Add column with tool vendor contact name, link to the tool in the setdb and rep user managed or not? -> Then we test and validate it before automating to 20 a week

Toni may help in processing these files – we would have to provide a template emails.

22 September 2025 Meeting with Nico

- Nico finalizing the IA file generation-should be ready by Friday

Next Team Meeting Subjects:

JN: CapSyRS 1.3: :4.3.22 A   SETDB User Satisfaction Assessment and Reporting Functions

A.      The SETDB shall assess no less frequently than annually the degree of satisfaction with the SETDB of each of the following classes of User:

- General INCOSE Users (R462)

- General PPI Users (R463)

- Rep Users (R464)

- Tool Vendor Users. (R465)

John to send out an email to the team requesting their thoughts and inputs as to the questions to ask on a poll as to the degree of satisfaction with the SETDB.

08 September 2025 Meeting with Nico

- Nico developed https://incose.atlassian.net/browse/SETDB-1497

- AI: The check now goes on internet as well so results are better

- Nico to produce a csv through a cron task and send it by email, from the live data, choosing the 20 more up to date and 20 last

29 August 2025 Meeting with NICO

- Nico started to experiment with AI to check tool and tool vendor data. Looks very promising. It looks like we have an issue when using the API to access live web data, Nico will investigate.

22 August 2025 Meeting with NICO

- JN: https://incose.atlassian.net/browse/SETDB-1495

  - Idea: we could use AI on checking if Tool records are up to date or not, and potentially message vendor or rep users, would probably make it easier to manage/maintain the date up to date

  - We could have get results using the API and running it on each tool/tool vendor as a cron task – before that, let’s create a menu for rep users to test it

  - We anticipate a low cost <100$ year

  - Let’s experiment with it

- SL: Let’s add a direct link on the tool and tool vendor tables on the tool and tool vendor names that produce the same effect as the magnifier -> SL to create a Jira ticket -> https://incose.atlassian.net/browse/SETDB-1497

- JN: Could we add an AI capability to the search engine?

  - https://incose.atlassian.net/browse/SETDB-1496

  - Issue: we need to give access to the whole data to the AI -> Legal?

  - Could we have hallucination issues because of the size of the data?

  - Another approach could be to prompt the AI and generate the research

  - Costs would have to be evaluated

  - Concern about privacy of the data needs to be looked into, can we legally send the data to ChatGPT?

- SL: Verified https://incose.atlassian.net/browse/SETDB-1484

21 August 2025 Team Meeting: Francois, Stephane and John.

Valid comments around synchronizing with TechOps Wg Coordinators, Leaders and other WGs regarding standards activities. Initial meeting scheduled for September 10 for the DE-MBSE-IF (Interoperability Forum)

We discussed the following:

21 August 2025: Sharing Some News - JN

I have been participating in several meetings and discussions about INCOSE becoming a player in the standards domain. Many people do not realize the extent of participation several working groups have in standards development besides the Standards Department. It is becoming a “hot” topic. From what I hear at IS 2025 between the DEIX and TIMLM WG discussions an idea was “born” about forming a DE-MBSE Interoperability Forum. Not sure how this materialized since the TIMLM WG started this with PDES Inc. 3 IW’s ago at IW 2023, but all of a sudden the DEIX (who participated in our sessions) has jumped up and added their DE to the idea and is now calling for a big discussion on the topic.

The DEIX and TIMLM are operating at two different ends of the spectrum, they are engaged with AIAA in ontology standards and the TIMLM is at the opposite end engaged in data standards. There is quite a gap between the two, filled with process standards and so forth. This also plays into the developing strategy of where to take the INCOSE Standards Department into the world of developing standards and the position INCOSE wants to take as a standards player.

How does this affect the SETDB? Because of my work with the TIMLM, I was getting requests from that domain to incorporate standards into the SETDB since we had the repository of SE Tools to incorporate standards and link them to tools and vendors. So now it looks like we need to pay more attention to where this is going and look into developing our plans to support this emerging need.

SETDB TEAM News: 07/06/2025

JN: met with the TIMLM WG/PDES/LOTAR on 6/18 and we discussed data standards and SETDB support for standards. We have been looking at standards models to construct a list of standards for the SETDB to capture. Using the ADS-SSG Radar Chart and PDES/LOTAR MBSE Data Standards Mapping. (See May 29 Notes)

These discussions continued during the quarterly PDES/LOTAR workshop held June 24-25th. A major update of the ASD-SSG Radar Chart and the MBSE WG data standards model will provide an excellent resource for identifying MBSE data standards.

JN: I have been updating RepUser Tool accounts and have updated about 125 tools in the past 60 days. The PTC account had 22 tools (as an example), not updated since 2021.

I have found 17 tools that had to be deleted as they were no longer available (vendor out of business or merged with another company).

The Orcanos tool suites for Medical Device development updated 17 tools not updated since 2021.

We have had 5 new vendors add their products in the last 30 days due to their joining the SE LAB or by the recommendation of users.

JN: Check with the requirements regarding transferring Vendor tools to a RepUser what does the CapSys say? Pending...

27 June 2025 Meeting with NICO

- [SETDB-1494] Tool and Vendor Counters Stuck - Jira Tools and vendors are being added, but the count does not change. The tools and the vendors do appear in the Explore Lists. Then, it does change and I have seen it go down as well as up. I wonder if I am just seeing dynamic live data if there are vendors changing data as I am also changing the data.

  - After continuing to use the system for several hours into the evening, I saw the tool and vendor counters behaving normally. I checked the statistics and I seemed to be the only one in the system, and I know there were others earlier. I think we can chalk this u to learned system behavior.

  - SL: Discussed it with Nico and added a comment on the ticket -> No update here

- JN: Added 11 new tools and updated 23 tools that were 4 years since updating. Will continue when I can. 5000 tools is the goal

- SL: for validation: https://incose.atlassian.net/browse/SETDB-1484

- JN: Validated and closed Nico fix on this one: https://incose.atlassian.net/browse/SETDB-1491

- JN: check last comment on https://incose.atlassian.net/browse/SETDB-1031

- Nico to retest https://incose.atlassian.net/browse/SETDB-1259 and to reassign to John if working , and to recheck this one https://incose.atlassian.net/browse/SETDB-1412

- Cancelling next week friday meeting as it will be 4th July

20 June 2025 Meeting with NICO

- [SETDB-1494] Tool and Vendor Counters Stuck - Jira Tools and vendors are being added, but the count does not change. The tools and the vendors do appear in the Explore Lists. Then, it does change and I have seen it go down as well as up. I wonder if I am just seeing dynamic live data if there are vendors changing data as I am also changing the data.

  - After continuing to use the system for several hours into the evening, I saw the tool and vendor counters behaving normally. I checked the statistics and I seemed to be the only one in the system, and I know there were others earlier. I think we can chalk this up to learned system behavior.

  - SL: Discussed it with Nico and added a comment on the ticket

- JN: Added 11 new tools and updated 23 tools that were 4 years since updating. Will continue when I can. 5000 tools is the goal

- SL: Assigned to John https://incose.atlassian.net/browse/SETDB-1491 for validation and https://incose.atlassian.net/browse/SETDB-1484 to me

03 June 2025 Meeting with Nico:

- JN: [SETDB-1493] Modify INCOSE Processes Tab Name - Jira Changing the label on the INCOSE Processes Tab under Taxonomy.->Solved

- JN: [SETDB-1491] No Publish Button on Category Page for a Tool Vendor - Jira

  - Issue regarding command buttons on Tool Vendor Category page. No Save and Publish button results in Vendor changing to the DRAFT state.

  - -> Nico to add a  button for convenience of RepUsers.

- JN: [SETDB-1355] Discussing fixing erroneous vendor data - Jira

  - Discussed – resolved that we should avoid vetting tool data and rather inform the vendor of feedback received by users

  - John to send an email to Robert to discuss if we should monitor this (Nico can make a query) and contact Tool Vendors

- SL: https://incose.atlassian.net/browse/SETDB-1484?linkSource=email

  - Nico to test and reproduce the issue

30 May 2025 Meeting with Nico:

- JN: [SETDB-1491] No Publish Button on Category Page for a Tool Vendor - Jira

  - Issue regarding command buttons on Tool Vendor Category page. No Save and Publish button results in Vendor changing to the DRAFT state.

- Discussing standards suggestions from PDES/LOTAR, impact to the categories, and mappings, potential implementations for data standards. KISS!

- John to put the deck from today in Viva Engage (link above)

- 29 May 2025 Team Meeting:

- Slide Deck From May 29th Team meeting: Discussion from the May 15th meeting continued with input from the TIMLM WG/PDES/LOTAR standards team (see notes below)

  - We do not want to make it harder for Vendors i.e. more work to enter and maintain information.

  - Showing compliance to a standard is very difficult without a 3rd party doing the analysis and certification. We would have to take vendors/users at their word with disclaimers that INCOSE/PPI are not responsible for the validity of the claim of compliance.

  - Interest is in providing information on data standards applicability or adaptability by tool vendors for their products.

  - Discussed focusing the SETDB category mapping to the Technical Processes in Section 2 (for instance) and not the high-level general application sections or use cases.

23 May 2025 Meeting with Nico:

- SL: https://incose.atlassian.net/browse/SETDB-1484 :

  - Issue related to accidentally creating a third level of tool categories (see Team meeting notes for May 15). -> Waiting for some inputs from Roberts for levels of categories

  - Issue on duplicating the “tool users” link

- SL: https://incose.atlassian.net/browse/SETDB-1468?linkSource=email:

  - SL to validate this one

  - NC: Add a third column “No link” and transform check boxes into radio buttons

- JN: https://incose.atlassian.net/browse/SETDB-1382 John to validate- tested 05/06/2025 -> John to test again

- SL: https://incose.atlassian.net/browse/SETDB-1487 : SSO issue -> Email sent to Jay

  - Jay may have found the issue, still need to be discussed/fixed by the IT supplier they are using -> Jay tried to deploy the fix this week but we are not sure if this has been done yet

- JN: Discussion on possible migration from Yammer + SharePoint to Teams where INCOSE may be heading to. Needs to check with PPI if they have access to it.

- Yammer will be decomissioned in about 6 months in favor of Higher Logic (Powerful Online Community Software | Higher Logic)

16 May 2025 Meeting with Nico:

- SL: https://incose.atlassian.net/browse/SETDB-1484 :

  - Issue related to accidentally creating a third level of tool categories (see Team meeting notes for May 15).

  - Issue on duplicating the “tool users” link

- https://incose.atlassian.net/browse/SETDB-1468?linkSource=email:

  - SL to validate this one

  - NC: Add a third column “No link” and transform check boxes into radio buttons

- JN: https://incose.atlassian.net/browse/SETDB-1382 John to validate- tested 05/06/2025

- SL: https://incose.atlassian.net/browse/SETDB-1487 : SSO issue -> Email sent to Jay

  - Jay may have found the issue, still need to be discussed/fixed by the IT supplier they are using

15 May 2025 Team Meeting: (with update on May 16th)

- https://incose.atlassian.net/browse/SETDB-1484 : Should we allow having more than 2 levels of tool categories (if yes, consequences on category selection, surveys, etc...)

  - Looking into this May 15 and it looks more and more that we need to extend the levels of categories. A ticket has been made and changes to the Epic to track the progress. [SETDB-738] UC18- Categories and Definitions - Jira

    - An alternative thought would be to create another Tab in Taxonomy or another Manage Menu item called standards with the same implementation as the Categories with a tiered structure allowing up to 4 levels.

    - Might like to have a relationship to the processes and the categories that the Categories and Processes have today, but the Standards would be a separate model and would be searchable in Advanced Search.

  - Discussion related to adding “standards” as tool properties (would require new requirements, new developments) but we’re having stakeholders asking for them and this would add value for the users.

    - With INCOSE interested in more involvement with standards up to and including being a standards developer, once we surface this idea to the Standards Department it will draw interest and add value to the organization.

- INCOSE Services Team Monthly Meeting (JN: my first)

  - (1) Roadmap - INCOSE is developing a 5-year Roadmap. Services Committee input is due May 19. For our area, if you have ideas on where you would like the SETDB Service to be over the course of 5 years, please send them to me.

  - (2) Newsletter - Newsletter participation articles: on-going monthly invitation to participate.

  - (3) Operations Manual - The INCOSE policies have been moved to an Operations Manual, and the Services sections need to be updated. I will send out a request for comment on draft updates.

  - A SETDB RACI Slide(s) was generated for a May 16th Services meeting with the BoD. Hastily put together, expect to review and update/complete. Several items to note:

    - SETDB 5 year plan needed ( See presentation https://incose2.sharepoint.com/:p:/s/setoolsdatabase/EUMxINM_kZVMn4Pl5jpGP9gBrSb0P-esS7vzQhtCxRKyuQ?e=9CCF1f)

- Started updated the SETDB Viva Engage site with documentation that needs to be stored there and not on my hard drive or Cloud Drive. There is also a “private” area  under Apps where many project files are located.

Next Team Meeting:

- https://incose.atlassian.net/browse/SETDB-1484 : Should we allow having more than 2 levels of tool categories (if yes, consequences on category selection, surveys, etc...)

  - Looking into this May 15 and it looks more and more that we need to extend the levels of categories. A ticket has been made and changes to the Epic to track the progress. [SETDB-738] UC18- Categories and Definitions - Jira

April 25th , 2025 Nico’s Meeting Notes

- https://incose.atlassian.net/browse/SETDB-1485 : Nico to look into -> John to test/validate

- https://incose.atlassian.net/browse/SETDB-1484 : Stephane to test and validate

- https://incose.atlassian.net/browse/SETDB-1468 : Discussed behavior/UI and wording, Nico to finalize the implementation

- https://incose.atlassian.net/browse/SETDB-1486 : Nico implemented it -> John to update Honor, Nico to limit to level 5

NEXT 2025 Team Meeting Notes

JN: Drafted CI13 to get this moving, requires PPI review/updating. This is the last remaining Operational Procedure that has not been released. [SETDB-811] Create SETDB Operational Procedure CI13: PPI Access Management Procedure - Jira

JN: Cleaning up JIRA  tickets – updating where needed, closing if appropriate. (You have probably seen a few emails).

April 11th , 2025 Nico’s Meeting Notes

- https://incose.atlassian.net/browse/SETDB-1485 : Nico to look into

- https://incose.atlassian.net/browse/SETDB-1486 : Honor asking for an extract of tool vendors + contacts (not rep user managed) -> Nico to provide a reusable way to get the data

- Several JIRA Tickets need attention: (8 in total remaining)

  - No progress this week on the below tickets (Nico busy preparing IS program)

  - https://incose.atlassian.net/browse/SETDB-1468 : Nico started to implement behavior for duplicating tools when duplicating a family. It looks like we want to give 2 options to the user: either point to the same existing tools, either duplicate each tool with a new version. Stephane to create a ticket related to the possible missing requirement for that – DONE:  https://incose.atlassian.net/browse/SETDB-1483

  - Also discussed the issue that we are currently not pointing to existing declared tool users when duplicating a tool. Nico to fix this, Stephane to create a ticket. - DONE: https://incose.atlassian.net/browse/SETDB-1484

  - [SETDB-1471] Live website is slow - Jira

    - Nico to look further in this one, Nico should have more time next week to look into it -> No success yet

  - Nico to look into the performance issue next week, and to implement the duplication of tool assigned to a family when duplicating a family of tools (tickets 1471, 1468, 1457+1259) + double check tickets 1412 1382 -> Nico -> Nico to work on these next week

April 4th , 2025 Nico’s Meeting Notes

- JN: New process mapping has been approved by PPI – All process updates are done now – ticket 1455 closed

- JN: performance ticket closed: https://incose.atlassian.net/browse/SETDB-1450

- Several JIRA Tickets need attention: (8 in total remaining)

  - https://incose.atlassian.net/browse/SETDB-1468 : Nico started to implement behavior for duplicating tools when duplicating a family. It looks like we want to give 2 options to the user: either point to the same existing tools, either duplicate each tool with a new version. Stephane to create a ticket related to the possible missing requirement for that – DONE:  https://incose.atlassian.net/browse/SETDB-1483

  - Also discussed the issue that we are currently not pointing to existing declared tool users when duplicating a tool. Nico to fix this, Stephane to create a ticket. - DONE: https://incose.atlassian.net/browse/SETDB-1484

  - [SETDB-1471] Live website is slow - Jira

    - Nico to look further in this one, Nico should have more time next week to look into it -> No success yet

  - Nico to look into the performance issue next week, and to implement the duplication of tool assigned to a family when duplicating a family of tools (tickets 1471, 1468, 1457+1259) + double check tickets 1412 1382 -> Nico -> Nico to work on these next week

March 28, 2025 Nico’s Meeting Notes

- Several JIRA Tickets need attention: (8 in total remaining)

  - [SETDB-1471] Live website is slow - Jira

    - Nico to look further in this one, Nico should have more time next week to look into it -> No success yet

  - Nico to look into the performance issue next week, and to implement the duplication of tool assigned to a family when duplicating a family of tools (tickets 1471, 1468, 1457+1259) + double check tickets 1412 1382 -> Nico -> Nico to work on these next week

  - New process mapping has been approved by PPI – All processes udaptes are done now

  - Looked at John F. question on no tool updates in March – everything looked normal

March 21, 2025 Team Meeting Notes

- Process Mapping updates completed, need PPI approval. I expect more to come now and then as we analyze new tools and new categories. JFN

- [SETDB-1478] Category Approval and Definition Modification Request Bugs - Jira

    - Point 1: is fixed (email sending problem when approving a category)

    - Point 2: unable to reproduce the problem – Francois to confirm that he can approve everything

- JFN: started looking at Jira tickets for future requests and taxonomy changes/updates

March 14, 2025 Nico’s Meeting Notes

- Several JIRA Tickets need attention: (8 in total remaining)

  - [SETDB-1471] Live website is slow - Jira

    - Nico to look further in this one, Nico should have more time next week to look into it -> No success yet

  - Nico to look into the performance issue next week, and to implement the duplication of tool assigned to a family when duplicating a family of tools (tickets 1471, 1468, 1457+1259) + double check tickets 1412 1382 -> Nico did not had time this week, he won’t next week, let’s aim the week of 24th March

- Team meeting file? JF asked PPI IT if they could recover it, no luck since it was a private file on Google Docs.

March 06, 2025 Team Meeting Notes

- Status of tickets updated, status of mapping – 50% complete

- Need to start looking at future needs tickets

- Need to start thinking about 3-5 year strategic plan

- Review existing future tickets and summarize in bullets.....

- Need to look at soliciting needs/want for features from the user (End, Vendor, Rep user) community.

- Discuss at services strategic plan meeting in a couple of weeks.

March 06, 2025 Nico’s Meeting Notes

- Several JIRA Tickets need attention: (8 in total remaining)

  - [SETDB-1477] Category Mapping Selection List Missing Processes - Jira

    - Comment made in the ticket – Nico to publish all v5 INCOSE processes

    - Done and verified - Nallon

  - [SETDB-1471] Live website is slow - Jira

    - Nico to look further in this one, Nico should have more time next week to look into it

  - [SETDB-1462] Missing Processes in the "Casual User" categories/processes example page - Jira

    - TODO Nico – done

    - Verified by Nallon

  - [SETDB-1478] Category Approval and Definition Modification Request Bugs - Jira

    - Point 1: is fixed (email sending problem when approving a category)

    - Point 2: unable to reproduce the problem – Francois to confirm he can approve everything

  - Nico to look into the performance issue next week, and to implement the duplication of tool assigned to a family when duplicating a family of tools (tickets 1471, 1468, 1457+1259) + double check tickets 1412 1382

- Team meeting file? Francois asked PPI IT if they could recover it, no luck since it was a private file on Google Docs.

Meeting with Nico

- Several JIRA Tickets need attention: (8 in total remaining)

  - [SETDB-1477] Category Mapping Selection List Missing Processes - Jira

    - Comment made in the ticket – Nico to publish all v5 INCOSE processes

    - Done and verified - Nallon

  - [SETDB-1471] Live website is slow - Jira

    - Let’s keep monitoring it – the most important topic is the general user experience

  - [SETDB-1462] Missing Processes in the "Casual User" categories/processes example page - Jira

    - TODO Nico – done

    - Verified by Nallon

  - [SETDB-1478] Category Approval and Definition Modification Request Bugs - Jira

    - Nico to look into it and fix it -> Definition “Artificial System” seems to have the issue, maybe a special character

- Team meeting file? Francois asked PPI IT if they could recover it, no luck since it was a private file on Google Docs.

February 20, 2025 Team Meeting Notes – status updated

- JN: Requested Francois to be a PPI Rep user level 5, needs Robert’s approval.

  - Approved by Robert

- JN: Approvals for SEHv5 Process Mappings to Categories by PPI are in the approval queue in the SETDB. Many more are pending submittal to the approval process.

  - Ones in the queue have been approved, some resubmitted after changes but we are making progress

- JN: Adding standards as a tool with the standards group the vendor. Assigning specific categories such as Lifecycle management, Quality Management, Risk Management.

  - This was requested by Airbus, Boeing, PDES Inc and LOTAR.

  - Supported by DEIX WG and DoD representatives

  - More to be entered, any recommendations?

- Action: Complete SEHv5 Mapping deployments – John

  - In progress

- Action: Need to start looking at the future needs Jira tickets to further analyze for requirements and development needs. - John

- Ran through an introduction of the SETDB for the new PPI Rep Users. Went over login to the Rep User actions and dashboard. Referenced the Information Management Operational Procedure for the PPI reps.